## Slide 1
Microsoft confidential. For internal use only.
D365 UDO-Mental Health Executive Order
Karen Dillard, Project Manager

## Slide 2
Agenda
Introduction
Team Roles
Project Objectives and High Level Timeline
Project Communication and Risk Register
Discussion
Next Steps

## Slide 3
Introductions

## Slide 4
Microsoft Core Team
Microsoft Team Members | Role
Nicole Blocker | Principal Account Delivery Executive
Karen Dillard | Project Manager
Scott Orr | Delivery Architect
Jeremy Hoffman | Solution Architect
Kevan Brewer | Functional Lead
Lauren Hudgins | Dev Lead
Eloisabell Barkalow | Tester
Pushkar Sule | Integration Lead
Frankie Garcia | UX Design Lead
Gunjan Jain | SQA Lead

## Slide 5
VA Core Team
VA Team Members | Title
Bill Wigton | OIT – Program Management Lead
Rich Mandelbaum | OIT Senior Project Manager
John Lundy | VEO Branch Chief
Chad Estep | CRM UDO Senior Business Analyst
Kathleen Reavy | VBA OFO Lead (Business Lead)
Glenn Hedrick | OIT Senior Project Manager
April Cornelison | Customer Engagement Manager
Medha Kulkarni | Program Anaylyst
Project Support Members | Title
Deborah Rose Brown | Project Management Support
India Queen | O&M Project Manager
Mo Kamal | VA SQA
Jarrod Rodgers | Business Analyst

## Slide 6
Project Objectives
The purpose of this engagement is to assist the VA in achieving the following objectives:
  To implement a Dynamics 365 (D365) Online Outbound Call Center solution in support of Executive Order 13822, to begin outbound calls to identified Service Members beginning at the point of separation and at key intervals thereafter.
  To provide a positive experience for agents, with a focus on usability.
  This engagement will consist of two releases
      Release 1 – MVP Requirements
      Release 2 – Post-MVP Requirements

## Slide 7
Key Project Assumptions for MVP Release 1
  VADIR
  VA will export lists of separating military individuals from VADIR
  The VA will manually import these records into D365, using the out-of-the-box Import Wizard
  Flat File vs Long Term Integrations
Systems expected for data integration are Healthcare Enrollment Status, Insurance, Education, Education Transfer of Entitlement, Loan Guarantee, TAP (Transition Assistance Program), Medals, and NCA (National Cemetery Administration) Pre-Needs Determination
VA will provide interfaces (VEIS) for all integration points, including if necessary, to create web services or flat file (CSV or Excel) exports where none currently exist and to test and validate any web services that are used by this project
Agent Screens + Experience
Design screens to track phone call interaction and display relevant Veteran benefit information
Design views to display the agent’s Call Diary
Conduct user validation
Outbound Dialer
  VA will provide a softphone solution which is compatible with D365 for automation of outbound dialing
  IVR (Interactive Voice Response), Inbound call management, and call transfers will be provided by the existing telephony system
  Reporting
  Use Power BI and D365 out of the box features for reporting
Up to 4 Power BI reports are required in the solution

## Slide 8
High Level Timeline
DRAFT

## Slide 9
MHEO Requirements – MVP Release 1
Rank | EPIC | Description
1 | Agent Call Diary | As an Agent, I need ability to view my Call Diary so that I am proactively prepared for calls lined up for my action.
2 | Agent Contact with Veteran | As an Agent, I need the ability for the System to bring up benefit information during conversation and enable me to provide Veteran with information on access to peer support, available mental health care, healthcare & benefit eligibility specific to the Veteran.
3 | Agent Call Diary | As an Agent, I need the ability for the System to setup Call Diary that is flexible enough allowing Agent's update to Diary to meet varying Service Members needs during transition, so that their journey experience to Veterans is seamless and caring.
4 | Agent Call Diary | As an Agent, I need 'Click-To-Call' ability using my Call Diary to place a call to Veteran and override future call schedule prepared by System within each mandated contact intervals, so that I better serve any follow-up, post-call requests by interacting Veteran.
5 | Agent Contact | As an Agent, I need ability to provide Veteran with a direct MHEO-OCC contact number for follow-up calls, so that Veteran experiences faster response times to his individual need with respect to MHEO-OCC.
6 | Agent Contact | As an Agent, I need the ability for the System to provide an interface to store 'Unable to Reach' flag when I fail to establish a call interaction with Veteran at the end of each of the mandated contact intervals i.e., 0-90, 91-180, 181-365 days.
7 | Agent Contact | As an Agent, I need ability to classify a unproductive call interaction, so that I can assign a state the action
8 | Agent Configurable Call Diary | As an Agent, I need the ability for the System to set up a Agent configurable call frequency with Click-To-Call ability in my Call Diary for Veteran outreach within the mandated time intervals, i.e., 0-90, 91-180, 181-365 days.
9 | Reports | As an administrator, I need the ability to get a report for calls connected, with average talk time, per agent in call center.

## Slide 10
MHEO Requirements – MVP Release 1
Rank | EPIC | Description
10 | Reports | As an administrator, I need the ability to get reports for any given days aggregated by the following call status(es) with drill-downs for Failed Connects.
11 | Reports | As an administrator, I need the ability to get Call Reports to Veterans for any given days aggregated by the Call Distributions with drill-downs identified by Disposition code (Action code) within each of the mandated time intervals, i.e., 0-90, 91-180, 181-365 days.
12 | Reports/Batch Process | As an administrator, I need the ability to get a list of contacts which failed connection, and follow up by email.
13 | Reports | As an administrator, I need the ability to monitor the work queue for upcoming day / week - and determine if backlog exists and dates for each backlogged contact.
14 | Reports | As an administrator, I need the ability to get a report for inbound calls, outbound calls, & transfers so that I can assess total call distributions.
15 | Telephony Reports | As an administrator, I need the ability to get detailed report for calls placed in phone queue's aggregated by status.
16 | Monitoring & Metrics | As a Supervisor, I need the ability for the System to auto-monitor for Veteran Contact metrics that puts efforts transitioning members at 3 regular intervals (0 to 90 days, 91 to 180 days & 181 to 365 days) during the first year, so that post-separation Veteran fully understands the support provided through various Veteran benefit programs and his/her eligibility.
17 | Monitoring & Metrics | As a Supervisor, I need ability to view total number of Veterans contacted within 90 days post-separation, so that I can track successful contacts and make necessary workload adjustment to meet established requirements.
18 | Agent Contact | As an Agent, I need the ability for the System to setup my Call Diary & provide Click-To-Call ability to place the first call to Veteran within 90 days after separation, so that Veteran fully understands the support provided through various benefit programs and his eligibility.

## Slide 11
VA Responsibilities
Project Governance
Provide a Product Owner for Agile development with sufficient availability and authority, to accept work products and set VA priorities for planned work
Provide data and access to functional subject matter experts to provide requirements, feedback, and to answer questions, on a timely basis (mutually agreed-upon)
Integrations
VA OI&T will host and manage VEIS (Veterans Affairs Enterprise Integration System)
Coordinate access to all application integration sources and solution providers and authorize the connections and authentication required to connect systems that require integration
Provide interfaces for all integration points
Accepts that data received through the integration endpoints or flat files will only be as recent as the latest data export from the source system
Testing
Provide the acceptance criteria for testing User Stories
Identify and engage VA users to perform testing and to provide feedback on each iteration of features and functionality
Manage and assign priority, severity and relationship linkages between all perfective maintenance tasks in Rational
Coordinate testing, create test plans, and conduct User Acceptance Testing (UAT) and Production Validation Testing (PVT) and all other testing activities in the QA, PREPROD and PROD environments
Training
Identify and include all required participants in TTT sessions and reproduce training materials for participants as required
Develop and deliver training to all end users for new components developed or updates to existing components

## Slide 12
Communication Plan and Risk Register
What | Who | Schedule | Format
Weekly Status Meeting | MSFT and VA Stakeholders | Weekly | Skype
Daily Scrum | MSFT and VA Stakeholders | Daily | Skype
Daily Customer Communication | MSFT and VA Stakeholders | As Needed | Skype / Email
Risks, Issues, and Impediments |  |  |  |  |  | 
Type | Responsible Party | Description | Next Steps | Due Date | Risk Identification Date | Status
Risk |  |  |  |  |  | 

## Slide 13
Discussion and Next Steps

## Slide 14
Proposed Next Steps
Assigned To | Completion Date | Action
Karen Dillard | 8/15/19 | Schedule call to confirm requirements, the approach, responsibilities
Rich Mandelbaum |  | Confirm VADIR flat file is correct Confirm the flat files below have been sent Healthcare Enrollment Status Insurance Education Education Transfer of Entitlement Loan Guarantee TAP (Transition Assistance Program) Medals NCA (National Cemetery Administration) Pre-Needs Determination

## Slide 15
MHEO Related Activities
Area | Description
Data Entry and Navigation Configurations | Assist with the configuration of D365 Entities, Import Wizard and Application Sitemap
Personas and Security Configurations | Assist with configuring and developing D365 security roles, role-based dashboards and record auditing features
Usability | Provide a user experience and structure for the application
CTI Integrations | Assist with developing the user interface integration between D365 web browser and the Cisco Finesse softphone
Process Automation | Assist with the development and configuration of D365 to automate common process steps
System Data Integration and Batch Processes | Assist with connecting D365 to existing integration data sources, developing VEIS (Veteran Affairs Enterprise Integration System) components, imports of flat file data, batch update processes and a web service integration
Reporting/Testing | Assist with configuring D 365 Views and Charts, developing SSRS (SQL Reporting Services) FetchXml based reports and Power BI reports to display data. Assist with configuration, customization and design for testing
System Documentation and Training | Assist with training and ongoing knowledge transfer for VA SMEs
Project Coordination | Provide weekly status reports and management activities
ATO (Authority to Operate) Assistance | Assist with providing updates to MHEO, security reviews, upon request and completing security assessments

## Slide 16
© 2015 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and / or trademarks in the U.S. and / or other countries. The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION